Tiffiny DeLitizia
CS 250
Module 7 Final Project
12/12/2025

The SNHU Travel application was developed as part of a pilot initiative at ChadaTech to evaluate the effectiveness of transitioning from a traditional waterfall development model to a Scrum-Agile approach. Agile development emphasizes iterative progress, adaptability, and collaboration throughout the software development cycle. In this project, the Scrum framework was used to guide development through short development cycles, continuous feedback, and clearly defined roles (Schwaber & Sutherland, 2020). Although an actual development team was not used, the project required assuming multiple Scrum roles and producing artifacts aligned with those roles. As the Scrum Master for the final Sprint Review and Retrospective, I will reflect on how Scrum-Agile principles supported project success, managed change, and improved communication while evaluating whether Agile was the most effective methodology for the SNHU Travel Project.

The success of the SNHU Travel project relied on clearly defined Scrum roles, each contributing unique value throughout the Software Development Life Cycle, or SDLC. During the course of the project, the responsibilities of the Product Owner, Scrum Master, and Development Team were assumed at different stages, providing insight on how these roles function together in a Scrum-Agile environment. 

As Product Owner, the primary responsibility was defining and prioritizing user stories based on business value. User stories focused on traveler needs such as searching destinations, booking travel, and managing reservations. Prioritization ensured that high value features were addressed early, supporting stakeholder goals and guiding development effectively.

As Scrum Master, the focus shifted to the facilitation of Scrum events, supporting adherence to the process, and encouraging improvement. Sprint planning, sprint reviews, and retrospectives helped maintain momentum and structure while reinforcing Agile principles. This role emphasized servant leadership and the importance of creating an environment that supports collaboration and adaptability.

As part of the Development Team, work was completed incrementally, with tasks broken into manageable pieces that could be completed within each sprint. Development responsibilities included not only building features, but also validating functionality through testing activities such as reviewing acceptance criteria and confirming expected behavior. Treating testing as a shared responsibility reinforces accountability, transparency, and collective ownership of quality. Together, these practices demonstrated how Scrum promotes collaboration and balance between planning, execution, and reflection.

The Scrum-Agile approach supported the completion of user stories by emphasizing iterative development rather than attempting to define all requirements upfront. User stories were refined, developed, and reviewed within individual sprint cycles, allowing for steady progress and continuous validation.

For example, user stories related to booking workflows were planned during sprint planning and reviewed at the end of each sprint to ensure acceptance criteria were met. This approach allowed functionality to be completed incrementally while remaining adaptable to feedback. Rather than progressing linearly through fixed SDLC phases, planning, development, testing, and review occurred continuously throughout the project, which aligns with Agile best practices (Pressman & Maxim, 2020). This incremental approach reduced risk, improved quality, and ensured that completed user stories delivered functional value.

A key strength of the Scrum-Agile approach demonstrated in this project was its ability to accommodate change. During development, changes to requirements and priorities were introduced, reflecting realistic project conditions.

Instead of disrupting progress, changes were added to the product backlog and evaluated during sprint planning. This ensured that ongoing sprint work remained focused while still allowing flexibility for future iterations. By addressing changes at natural transition points, the project avoided stalling and maintained forward motion.

Compared to a traditional waterfall approach, where changes late in development often require extensive rework, Scrum-Agile provided a structured yet flexible framework that supported adaptability and responsiveness (Project Management Institute, 2021).

Effective communication was essential to the success of the Scrum-Agile approach used in the SNHU Travel project. Communication occurred through Scrum events such as sprint planning, sprint reviews, and retrospectives, which provided regular opportunities for alignment and feedback.

Sprint reviews were particularly effective for communicating progress and validating completed work. Retrospectives encouraged honest reflection on what worked well, and what could be improved. This promoted continuous improvement rather than fault finding. These structured communication practices supported transparency, accountability, and collaboration across roles. Clear communication helped maintain alignment throughout the project and reinforced the collaborative culture promoted by Agile methodologies.

Organizational tools played a key role in supporting Scrum-Agile development for the SNHU Travel project. Artifacts such as the product backlog and sprint backlog helped organize work, visualize priorities, and track progress. Scrum events reinforced the effectiveness of these tools. Sprint planning ensured realistic commitments, sprint reviews then validated completed features, and retrospectives encouraged process improvements. Together, these tools and events provided structure without unnecessary rigidity, allowing the team to remain flexible while still maintaining focus.

The Scrum-Agile approach offered several advantages during the SNHU Travel project. Benefits included flexibility, improved communication, faster feedback cycles, and the ability to adapt to changing requirements. Incremental development reduced risk and supported continuous refinement. However, Scrum-Agile also presents challenges. The approach requires discipline, consistent participation, and clear role understanding. Without strong communication or commitment to Scrum practices, teams may struggle with coordination or prioritization.

For the SNHU Travel project, Scrum-Agile was an effective and appropriate methodology. The project benefited from evolving requirements, iterative development, and frequent reflection. Compared to a waterfall approach, Agile reduced the risk of delivering a product that no longer aligned with user needs. Given the project’s focus on innovation and customer engagement, Scrum-Agile was the best approach for supporting both development efficiency and collaboration.

The SNHU Travel project demonstrated how a Scrum-Agile approach can effectively support software development through collaboration, adaptability, and continuous improvement. By applying Scrum roles, completing user stories incrementally, managing change, and leveraging organizational tools, the project highlighted the strengths of Agile within the SDLC. The Sprint Review and Retrospective confirmed that while Scrum-Agile requires commitment and discipline, its benefits make it a strong alternative to traditional waterfall development, particularly for projects requiring flexibility and innovation.

References

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum. Scrum.org. https://scrumguides.org/scrum-guide.html

Pressman, R.S., & Maxim, B. R. (2020). Software engineering: A practitioner’s approach (9th ed.). McGraw-Hill Education.

Project Management Institute. (2021). Agile practice guide (2nd ed.). Project Management Institute.